# Production Release Process

Credit Insurance Suite  |  Internal Use Only

# PART A — Pre-Release Checklist

## 1.  Check the official Approvers List for the application.

ℹ  Drop an email to: nextGEN-ITReleaseChangeCompliance@aig.com

•  QA Approver

•  ADA Approver

•  ABA Approver

2.  QA Sign Off

3.  UAT Sign Off

4.  Change Ticket Creation

## 5.  Prepare Word document with User Stories and Feature Details.

ℹ  User stories should be closed and in Accepted state for non-prod.

6.  Release Notes — list out all changes, fixes and enhancements going to Prod.

## 7.  ABA Approval

ℹ  Attach: Release Notes + User Stories / Feature Details document

## 8.  ADA Sign Off

ℹ  Attach: Release Notes + User Stories / Feature Details document

9.  Prepare Standard Change Risk Assessment

10.  Create Rollback Plan — list current PROD versions as rollback version.

## 11.  Create Change entry in Major Release Forecast Calendar.

→  https://share.connect.aig/teams/GIITProductionServices/Operations/SitePages/Operation Home Page…

•  Present the change in Wednesday Release Planning Call to Nora, Grace, and Raja and get it approved.

# PART B — Get P2O Tollgate Approval

## 1.  Once all 11 steps above are complete — download Production Readiness Checklist.

→  https://confluence.aig.net:8443/pages/viewpage.action?pageId=46249756

•  Click on Template to download Production Readiness Checklist.

•  Ensure you use the Vendor template.

•  Click on Outlook Template to download P2O Approval email template.

## 2.  Prepare CMDB and Hygiene Report.

•  CMDB Report

•  Hygiene Report

•  Filter by application name → take screenshot of GI Application Hygiene Dashboard → paste in Hygiene Report.

•  If score is not 100% → click on that section → screenshot → paste in Hygiene Report → provide justification + expected date (get from application team).

3.  Prepare Production Readiness Checklist — fill all details and attach required reports.

ℹ  Refer to previous checklist sent for P2O approvals for guidance.

## 4.  Fill the Outlook Template for P2O Tollgate Approval.

•  Take screenshot from ServiceNow showing the change is a Standard Change.

•  Take Candor Security Scorecard screenshot — ensure Change Management is Green.

•  Take screenshot of change created in Major Release Forecast Calendar (refer Step 11).

ℹ  If Candor Security Scorecard – Change Management is Red: send exception email to Salluri. Exception granted only if change is to fix a Qualys Vulnerability.

5.  Send P2O Tollgate Approval email to: Ashok Dharmalingam / Soma

## 6.  Once P2O Tollgate is approved — upload all artifacts and approval emails to the Change folder on SharePoint.

•  Filter by application name → find the folder for your Change Number.

7.  Send email to nextGEN-ITReleaseChangeCompliance@aig.com for Compliance Approval.

ℹ  Provide the link to the Change folder where all artifacts were uploaded.

8.  Once Compliance is approved — ask your Release Manager to trigger the XLR at your scheduled PROD release time.

# PART C — During Production Release

## 1.  Ensure all versions are deployed correctly.

•  Monitor Jenkins pipeline.

•  Monitor Splunk logs.

•  Once deployment is successful — verify the correct version is showing on Hipfolio.

# PART D — Post Release

1.  Once release is successful — send an email to the application team to perform AVT (Application Verification Testing).

ℹ  Ask the team to report any issues immediately.

CONFIDENTIAL — For Internal Use Only